## Slide 1
PackPair
AI-powered team formation for UW class projects
DYOP Final Project | University of Washington
Week 3 Status Update
Team Members
Habiba Elswify Aasiya Sathar
Notes: HABIBA — entire slide (~25 s):
We're DYOP Group 4 — PackPair, the AI-powered team-formation web app for UW. Quick refresher: PackPair fixes how UW project teams get formed today — friend-picking clusters the strong students, randomizing mismatches skills and schedules. We use three AI layers: constraint-satisfaction search for the team assignment, Bayesian reputation that learns from peer ratings, and supervised team-success prediction. This is Week 3 — and this is the week PackPair stopped being a demo and became a real, working application: real UW login, a real database, and a real AI backend, all wired together end to end.

## Slide 2
This Week: Planned vs. Done
Planned
• Set up the database + real UW Google sign-in
• Build out the full web app (not just a browser demo)
• Get it running on the real backend stack
• Deploy publicly + try it with classmates
Done (building on Week 2)
• Wk 2 simulated sign-in → real UW Google login, restricted to @uw.edu, tested end-to-end
• Wk 2 browser-only matcher → real 3-tier backend: web app + database + Python AI service
• Wk 2 no saved data → real database with security rules (each student sees only their own data)
• Wk 2 prototype solver → hardened matcher: every student guaranteed a team; 30 students in ~1 sec
• Wk 2 interactive demo → working app: instructor creates an event → AI forms balanced teams → saved + shown with reasoning
• Wk 2 "deploy next week" → deployed live — a public URL anyone can open (packpair.vercel.app)
Notes: AASIYA — entire slide (~35 s). Each Done bullet is the next iteration of last week's plan — read each left-to-right:
Last week sign-in was a simulation. This week it's the real thing — Google login locked to uw.edu accounts, and we tested it end to end with a real UW account.
Last week the matcher ran only in the browser. This week there's a real three-tier backend: the web app, a real database, and a separate Python AI service that does the matching.
Last week nothing was saved. This week everything lives in a real database with security rules, so each student can only see their own data — that's the privacy guarantee made real, not just promised.
Last week the solver was still a prototype. This week it's hardened: every single student is guaranteed a team even when the class doesn't divide evenly, and a thirty-student class solves in about one second.
And the whole thing is now a working app — an instructor creates an event, the AI forms balanced teams, and they're saved and displayed with the reasoning behind each team.

## Slide 3
Progress / Demo
Try it live → https://packpair.vercel.app/
Real UW Google login (enforced @uw.edu) · 3-tier stack: web + database + AI service · every student guaranteed a team · 12 students → 4 balanced teams in ~1 s · 33 automated tests
Notes: HABIBA — entire slide (~60 s). Click the gold link to open the live demo (packpair.vercel.app/demo) — it loads the real AI-formed teams + reputation, no login needed. Or sign in and walk the full flow:
This is PackPair as a real product now. STEP 1 — I sign in with my actual UW Google account; the app rejects anything that isn't a uw.edu address. STEP 2 — as the instructor I create an event for the class, set the team size, and pick what happens when the class doesn't divide evenly. STEP 3 — the roster fills; for the demo I can seed a test class instantly so we don't need thirty live signups. STEP 4 — I click Form Teams and the Python AI service runs the constraint solver: it placed all twelve students into four balanced teams in about a second. STEP 5 — every team is saved to the database and displayed with its reasoning: the skills it covers, shared availability, shared interests, and a score. That's the constraint-satisfaction AI layer, visible and explainable, running on the real backend — not a mockup.

## Slide 4
Blockers & Next Week's Plan
Blockers / Risks
• Real-student pilot still pending — validated with a seeded demo class so far
• Secure student data transfer — currently downloaded data is parsed upon import
Help needed from instructor:
For the writeup's evaluation, is a small real-classmate pilot required, or is a seeded demo class acceptable evidence?
Next Week's Goals
• Add graders + classmates as sign-in test users (or publish the app)
• Run a small pilot with real classmates on the live site
• Enforce the Canvas-verified instructor gate + finish roster import
• Finalize the writeup, rehearse the final demo
Notes: AASIYA — entire slide (~30 s). Honest read:
It's deployed and live, so these are the remaining items. First, our Google login is in test-user mode while the app is unverified, so we'll add the graders as test users — or publish it — before open sign-in. Second, we've validated with a seeded demo class; we haven't run a real-classmate pilot yet. Third, the free hosting sleeps when idle, so the very first load after a quiet spell takes about thirty seconds.
Our question for you: for the writeup's evaluation, is a small real pilot required, or is the seeded demo class acceptable?
Next week: add graders as test users, run the pilot on the live site, enforce the Canvas-verified instructor gate, finalize the writeup, and rehearse the final demo.

## Slide 5
Individual Contributions
Student
Hours
What I Worked On This Week
Habiba Elswify
11 hrs
• Real backend: Supabase database + security rules, real UW Google login, Python AI service (FastAPI)
• Hardened CP-SAT matcher (every student placed) + wired the Next.js app: create event → AI forms teams
Aasiya Sathar
7 hrs
• Profile schema → DB tables; matches/teams UI review; rating + reputation screen design
• Test-class data + demo walkthrough script; writeup draft (architecture + privacy sections)
Team total this week: 18 hrs (target: 5–10 hrs per person ✓)
Cumulative team hours to date: 49 hrs
Notes: AASIYA — closing (~15 s). [CONFIRM the hours + each person's bullets before presenting — adjust to match what you both actually did.]
Quick split. Habiba owned the backend this week — the database and security rules, the real UW Google login, the Python AI service, hardening the matcher, and wiring the app so an instructor can create an event and have the AI form teams. I owned the profile schema and the matches and rating screens, plus the demo walkthrough and the writeup draft. Eighteen hours this week, forty-nine cumulative. Thanks — happy to take questions.